# AI Prompts Library for SCMS MVP Implementation

## Copy-Paste Ready Prompts for Building Case Management System

Version: 1.0
Date: November 10, 2025
Purpose: Practical AI prompts to accelerate MVP development
AI Tools: Claude, ChatGPT, GitHub Copilot, v0.dev

## 📋 HOW TO USE THIS DOCUMENT

### Structure:

Each prompt is organized by:

- Phase: When to use it (Setup, Development, Testing, etc.)

- AI Tool: Which tool works best

- Input Required: What you need to provide

- Expected Output: What you'll get

- Next Steps: What to do with the output

### Tips:

- ✅ Copy the entire prompt (including context)

- ✅ Fill in any [placeholders] with your specific details

- ✅ Review and customize the output

- ✅ Always test AI-generated code

- ✅ Have human review for business logic

## 🏗️ PHASE 1: ARCHITECTURE & DESIGN (Week 1-2)

### PROMPT 1.1: Generate Complete System Architecture

AI Tool: Claude or ChatGPT
When: Week 1, Day 1
Duration: 30 minutes

CONTEXT:

I'm building the MVP of a State Childcare Management System (SCMS). The MVP focuses on the "Application to Approval" workflow for childcare assistance programs.

MVP SCOPE:

- Parents apply for childcare assistance online

- State caseworkers review and approve/reject applications

- Automated eligibility checking based on income and employment

- Document management for required paperwork

- Notification system (email/SMS)

- Basic reporting dashboard for program oversight

- User management with role-based access

TECHNICAL CONSTRAINTS:

- Cloud-hosted on AWS

- Web application (React frontend, Node.js backend)

- PostgreSQL database

- Government security and accessibility requirements (WCAG 2.1 AA)

- Expected users: 500-1000 parents, 20-30 caseworkers, 5-10 admin staff

TASK:

Generate a complete system architecture document with:

1. **High-Level Architecture Diagram** (describe in text, mention components and data flow)

- Frontend (React SPA)

- API Gateway/Backend (Node.js/Express)

- Database (PostgreSQL)

- File Storage (S3)

- External integrations (email, SMS)

- Authentication layer

2. **Component Breakdown**:

- List each major component

- Describe its responsibility

- Define interfaces/APIs between components

- Identify dependencies

3. **Data Flow**:

- User submits application → What happens step by step

- Document upload → Storage and processing

- Caseworker reviews → Approval workflow

- Notifications → When and how triggered

4. **Security Architecture**:

- Authentication strategy (JWT + SSO placeholder)

- Authorization model (RBAC)

- Data encryption (at rest and in transit)

- API security measures

5. **Technology Stack Justification**:

- Why React for frontend

- Why Node.js for backend

- Why PostgreSQL for database

- Why AWS for hosting

6. **Scalability Considerations**:

- How to handle 10,000+ applications/month

- Database indexing strategy

- Caching strategy

- Load balancing approach

7. **Integration Points**:

- Email service (SendGrid/AWS SES)

- SMS service (Twilio/AWS SNS) - optional

- SSO integration (placeholder for state system)

- Document storage (S3)

OUTPUT FORMAT:

- Use markdown

- Include Mermaid diagrams where appropriate

- Be specific and actionable

- Include code examples for key interfaces

Generate the architecture document now.

Expected Output: 10-15 page architecture document
Next Steps:

- Save as MVP/PROJECT/ARCHITECTURE.md

- Review with tech team

- Get IT/security approval

- Use as blueprint for development

### PROMPT 1.2: Generate Database Schema

AI Tool: Claude or ChatGPT
When: Week 1, Day 2
Duration: 1 hour

CONTEXT:

I'm building the SCMS MVP focused on case management for childcare assistance applications.

BUSINESS ENTITIES NEEDED:

1. **Users**: State staff, caseworkers, supervisors, system admins

2. **Roles & Permissions**: Define what each role can do

3. **Parents**: Applicants seeking assistance

4. **Children**: Kids needing childcare

5. **Applications**: Application submissions with status workflow

6. **Documents**: Uploaded files (income proof, employment verification, etc.)

7. **Childcare Providers**: Basic registry (full management in Phase 2)

8. **Eligibility Results**: Automated checks with pass/fail and reasons

9. **Case Notes**: Comments by caseworkers during review

10. **Notifications**: Email/SMS notification log

11. **Audit Logs**: Track all changes for compliance

KEY WORKFLOWS:

- Application lifecycle: Draft → Submitted → Under Review → Pending Approval → Approved/Rejected

- Document verification: Uploaded → Pending Review → Approved/Rejected

- Eligibility check: Application data → Automated rules → Eligible/Not Eligible

BUSINESS RULES:

- One parent can have multiple children

- One application per family at a time

- Applications require supervisor approval if amount > threshold

- Documents must be verified before final approval

- All status changes must be audited

TECHNICAL REQUIREMENTS:

- PostgreSQL 15+

- UUID for primary keys

- Soft delete (deleted_at column)

- Audit fields (created_at, updated_at, created_by, updated_by)

- Foreign key relationships with ON DELETE rules

- Indexes on frequently queried fields

- Check constraints for data integrity

TASK:

Generate a complete PostgreSQL database schema with:

1. **CREATE TABLE statements** for all entities listed above

2. Include:

- All necessary columns with appropriate data types

- Primary keys (UUID)

- Foreign keys with proper relationships

- NOT NULL constraints

- UNIQUE constraints

- CHECK constraints (e.g., email format, status values)

- DEFAULT values where appropriate

- Comments explaining purpose of each table and complex fields

3. **Indexes** for performance:

- Index all foreign keys

- Index fields used in WHERE clauses (email, status, dates)

- Composite indexes where queries join multiple conditions

4. **Enums or Check Constraints** for:

- Application status (draft, submitted, under_review, pending_approval, approved, rejected)

- Document type (income_proof, employment_verification, id_document, etc.)

- User roles (system_admin, supervisor, caseworker)

- Notification type (email, sms, in_app)

5. **Example Data Dictionary** for main tables:

- Table name, purpose, key fields

6. **Relationships Diagram** (describe in text):

- How tables relate to each other

- Cardinality (one-to-many, many-to-many)

7. **Sample Queries** for common operations:

- Get all applications for a caseworker

- Get application with all related data (parent, children, documents)

- Get applications pending approval

- Get eligibility results for an application

OUTPUT FORMAT:

- Valid PostgreSQL SQL

- Well-commented

- Ready to run

- Organized by entity group

Generate the complete database schema now.

Expected Output: Complete SQL schema file (500-800 lines)
Next Steps:

- Save as MVP/PROJECT/database/schema.sql

- Review with DBA

- Create migration files

- Generate sample data

### PROMPT 1.3: Generate API Specification (OpenAPI)

AI Tool: Claude or ChatGPT
When: Week 1, Day 3
Duration: 1 hour

CONTEXT:

I'm building a RESTful API for the SCMS MVP case management system.

MVP MODULES:

1. Authentication & User Management

2. Case Management (Applications)

3. Document Management

4. Eligibility Checking

5. Notifications

6. Reporting

7. System Administration

TASK:

Generate a complete OpenAPI 3.0 specification document for all API endpoints.

AUTHENTICATION:

- JWT tokens

- Token in Authorization header: "Bearer {token}"

- Tokens expire after 8 hours

- Refresh token endpoint

FOR EACH MODULE, CREATE ENDPOINTS:

1. **Authentication Module** (/api/auth):

- POST /register - User registration

- POST /login - User login (returns JWT)

- POST /refresh - Refresh token

- POST /logout - Logout

- POST /forgot-password - Request password reset

- POST /reset-password - Reset password with token

- GET /me - Get current user profile

2. **User Management** (/api/users):

- GET /users - List users (admin only)

- GET /users/{id} - Get user details

- PUT /users/{id} - Update user

- DELETE /users/{id} - Deactivate user

- GET /users/{id}/applications - Get user's applications

3. **Applications/Cases** (/api/applications):

- POST /applications - Create new application (parent)

- GET /applications - List applications (with filters by status, date, caseworker)

- GET /applications/{id} - Get application details

- PUT /applications/{id} - Update application

- POST /applications/{id}/submit - Submit draft application

- POST /applications/{id}/assign - Assign to caseworker (supervisor)

- POST /applications/{id}/review - Update review status (caseworker)

- POST /applications/{id}/approve - Approve application (supervisor)

- POST /applications/{id}/reject - Reject application with reason

- GET /applications/{id}/history - Get status history/audit trail

- GET /applications/{id}/notes - Get case notes

- POST /applications/{id}/notes - Add case note

4. **Documents** (/api/documents):

- POST /applications/{applicationId}/documents - Upload document

- GET /applications/{applicationId}/documents - List documents for application

- GET /documents/{id} - Get document metadata

- GET /documents/{id}/download - Download document file

- PUT /documents/{id} - Update document metadata

- DELETE /documents/{id} - Delete document

- POST /documents/{id}/verify - Mark document as verified (caseworker)

5. **Eligibility** (/api/eligibility):

- POST /applications/{id}/check-eligibility - Run eligibility check

- GET /applications/{id}/eligibility - Get eligibility results

6. **Notifications** (/api/notifications):

- GET /notifications - Get my notifications

- PUT /notifications/{id}/read - Mark notification as read

- GET /notifications/unread-count - Get unread count

7. **Reports** (/api/reports):

- GET /reports/dashboard - Dashboard summary statistics

- GET /reports/applications - Application statistics (by date, status, caseworker)

- GET /reports/processing-times - Average processing times

- POST /reports/export - Export report data (CSV/Excel)

8. **Administration** (/api/admin):

- GET /admin/system-health - System health check

- GET /admin/audit-logs - View audit logs

- GET /admin/users - User management

- POST /admin/settings - Update system settings

FOR EACH ENDPOINT INCLUDE:

- HTTP method (GET, POST, PUT, DELETE)

- Path with parameters

- Request headers (Authorization required?)

- Request body schema (for POST/PUT)

- Query parameters (for filtering, pagination, sorting)

- Response schemas (success cases)

- Error responses (400, 401, 403, 404, 500) with example messages

- Security requirements

- Example request/response bodies

STANDARDS:

- Use JSON for all requests/responses

- Pagination: page and limit query params (default: page=1, limit=20)

- Sorting: sort and order query params (e.g., sort=created_at&order=desc)

- Filtering: Use query params (e.g., status=pending&caseworker_id=123)

- Timestamps: ISO 8601 format

- IDs: UUID format

- Error format: { "error": { "code": "ERROR_CODE", "message": "Human readable message", "details": {} } }

OUTPUT FORMAT:

Valid OpenAPI 3.0 YAML specification

Generate the complete API specification now.

Expected Output: Complete OpenAPI YAML file (2000-3000 lines)
Next Steps:

- Save as MVP/PROJECT/api-spec.yaml

- Import to Swagger Editor for validation

- Generate API documentation website

- Use for frontend API client generation

## 💻 PHASE 2: BACKEND DEVELOPMENT (Week 3-6)

### PROMPT 2.1: Generate Backend Project Structure

AI Tool: Claude, ChatGPT, or GitHub Copilot
When: Week 2, Day 5
Duration: 30 minutes

CONTEXT:

I'm building a Node.js backend for SCMS MVP using TypeScript, Express, and PostgreSQL.

REQUIREMENTS:

- TypeScript for type safety

- Express for HTTP server

- Sequelize ORM for PostgreSQL

- JWT authentication

- Environment-based configuration

- Logging with Winston

- Error handling middleware

- Input validation with Joi

- API documentation with Swagger

TASK:

Generate a complete backend project structure with all configuration files:

1. **Folder Structure**:

backend/ ├── src/ │ ├── config/ # Configuration files │ ├── controllers/ # Request handlers │ ├── services/ # Business logic │ ├── models/ # Database models (Sequelize) │ ├── routes/ # API routes │ ├── middleware/ # Custom middleware (auth, validation, error handling) │ ├── utils/ # Utility functions │ ├── types/ # TypeScript type definitions │ ├── validators/ # Joi validation schemas │ └── app.ts # Express app setup │ └── server.ts # Server entry point ├── tests/ # Test files ├── migrations/ # Database migrations ├── seeders/ # Database seed data ├── .env.example # Environment variables template ├── .gitignore ├── package.json ├── tsconfig.json ├── jest.config.js └── README.md

2. **Generate these files with complete code**:

a) **package.json** with all dependencies:

- express, typescript, sequelize, pg, jsonwebtoken, bcrypt, joi, winston, cors, helmet, dotenv, etc.

- Dev dependencies: @types/*, jest, supertest, ts-node, nodemon

b) **tsconfig.json** with strict TypeScript configuration

c) **src/app.ts** - Express app setup with:

- Middleware (cors, helmet, json parser, morgan logging)

- Routes registration

- Error handling middleware

- 404 handler

d) **src/server.ts** - Server start with database connection

e) **src/config/database.ts** - Sequelize configuration

f) **src/config/config.ts** - Environment configuration (port, JWT secret, database credentials, AWS S3, etc.)

g) **src/middleware/auth.ts** - JWT authentication middleware

h) **src/middleware/errorHandler.ts** - Global error handler

i) **src/middleware/validator.ts** - Request validation middleware

j) **src/utils/logger.ts** - Winston logger configuration

k) **src/utils/response.ts** - Standardized API response helpers

l) **.env.example** - Template for environment variables

m) **README.md** - Setup and run instructions

3. **Setup scripts in package.json**:

- dev: Run with nodemon

- build: Compile TypeScript

- start: Run production build

- test: Run Jest tests

- migrate: Run database migrations

- seed: Seed database

OUTPUT FORMAT:

- Complete file contents for each file

- Well-commented code

- TypeScript best practices

- Ready to copy-paste

Generate all files now.

Expected Output: Complete backend scaffold (15-20 files)
Next Steps:

- Copy files to MVP/PROJECT/backend/

- Run npm install

- Create .env file from .env.example

- Test server starts successfully

### PROMPT 2.2: Generate User Authentication System

AI Tool: GitHub Copilot (in IDE) or Claude/ChatGPT
When: Week 3, Day 1-2
Duration: 4 hours

CONTEXT:

I'm building authentication for SCMS MVP. Users include state staff, caseworkers, and supervisors.

REQUIREMENTS:

- User registration with email validation

- Password hashing with bcrypt (10 rounds)

- Login with JWT token generation

- Token refresh mechanism

- Password reset via email

- Role-based access control (RBAC)

- Audit logging for auth events

USER ROLES:

- system_admin: Full system access

- supervisor: Approve applications, manage caseworkers

- caseworker: Review and process applications

- parent: Submit and track applications (Phase 2)

TASK:

Generate complete authentication system with:

1. **Database Model** (src/models/User.ts):

- Sequelize model for users table

- Fields: id, email, password_hash, first_name, last_name, role, is_active, last_login_at, etc.

- Methods: comparePassword, generateToken, etc.

- Hooks: Hash password before save

2. **Controller** (src/controllers/authController.ts):

- register(req, res): Create new user

- login(req, res): Authenticate and return JWT

- refresh(req, res): Refresh JWT token

- logout(req, res): Invalidate token (optional: token blacklist)

- forgotPassword(req, res): Send password reset email

- resetPassword(req, res): Reset password with token

- getProfile(req, res): Get current user info

3. **Service** (src/services/authService.ts):

- Business logic for authentication

- Token generation and validation

- Password reset token generation

4. **Middleware** (src/middleware/auth.ts):

- authenticateToken: Verify JWT and attach user to request

- requireRole: Check if user has required role

- Example: requireRole(['supervisor', 'system_admin'])

5. **Validation Schemas** (src/validators/authValidator.ts):

- Joi schemas for register, login, password reset

6. **Routes** (src/routes/authRoutes.ts):

- POST /auth/register

- POST /auth/login

- POST /auth/refresh

- POST /auth/logout

- POST /auth/forgot-password

- POST /auth/reset-password

- GET /auth/me (authenticated)

7. **Utils** (src/utils/jwt.ts):

- generateAccessToken(payload): Create JWT

- generateRefreshToken(payload): Create refresh token

- verifyToken(token): Verify and decode JWT

8. **Tests** (tests/auth.test.ts):

- Test registration

- Test login with valid/invalid credentials

- Test token verification

- Test password reset flow

SECURITY REQUIREMENTS:

- Passwords must be 8+ characters, include uppercase, lowercase, number, special char

- JWT expires in 8 hours

- Refresh token expires in 7 days

- Password reset token expires in 1 hour

- Rate limiting on login attempts (max 5 attempts per 15 minutes)

- Account lockout after 5 failed attempts

TECHNICAL STACK:

- TypeScript

- Express

- Sequelize (PostgreSQL)

- bcrypt for password hashing

- jsonwebtoken for JWT

- Joi for validation

OUTPUT FORMAT:

- Complete TypeScript code for each file

- Proper error handling

- Input validation

- Security best practices

- Well-commented

Generate all authentication files now.

Expected Output: Complete auth system (8-10 files, ~1500 lines total)
Next Steps:

- Copy files to appropriate folders

- Test each endpoint with Postman

- Fix any TypeScript errors

- Add to API documentation

### PROMPT 2.3: Generate Application/Case Management Module

AI Tool: GitHub Copilot or Claude/ChatGPT
When: Week 4, Day 1-5
Duration: 1 week

CONTEXT:

I'm building the core case management module for SCMS MVP - the application submission and approval workflow.

APPLICATION LIFECYCLE:

1. **Draft**: Parent creates application but hasn't submitted

2. **Submitted**: Parent submits for review

3. **Under Review**: Assigned caseworker is reviewing

4. **Pending Approval**: Caseworker recommends, needs supervisor approval

5. **Approved**: Application approved, childcare assistance granted

6. **Rejected**: Application rejected with reason

7. **Withdrawn**: Parent withdraws application

BUSINESS RULES:

- Parent can have only one active application at a time

- Application requires parent info, children info (1-4 kids), provider selection, income docs

- Auto-eligibility check runs on submission: income <= 185% FPL + employed/in school

- Caseworker reviews documents and eligibility, adds notes

- If eligible, caseworker recommends approval → Supervisor approves

- If not eligible or docs incomplete, caseworker can request more info or reject

- All status changes create audit log entry

- Notifications sent on every status change

DATA STRUCTURE:

```typescript

Application {

id: UUID

application_number: string (auto-generated, e.g., "APP-2025-00001")

parent_id: UUID (foreign key to users)

household_size: number

annual_income: number

employment_status: enum (employed, student, unemployed)

status: enum (draft, submitted, under_review, ...)

assigned_caseworker_id: UUID?

reviewed_at: Date?

reviewed_by: UUID?

approval_notes: text?

rejection_reason: text?

submitted_at: Date?

created_at: Date

updated_at: Date

}

ApplicationChild {

id: UUID

application_id: UUID

first_name: string

last_name: string

date_of_birth: Date

needs_special_care: boolean

}

TASK: Generate complete Application Management module:

- Models (src/models/):

  - Application.ts: Main application model with associations

  - ApplicationChild.ts: Child information

  - ApplicationStatusHistory.ts: Track status changes

  - CaseNote.ts: Caseworker notes

- Service (src/services/applicationService.ts):

  - createApplication(data): Create new draft application

  - getApplications(filters): List applications with pagination/filtering

  - getApplicationById(id): Get application with all related data (children, documents, notes, history)

  - updateApplication(id, data): Update application details

  - submitApplication(id): Submit draft for review

  - assignCaseworker(id, caseworkerId): Assign to caseworker

  - updateReviewStatus(id, status, notes): Caseworker updates review

  - approveApplication(id, approverId, notes): Supervisor approves

  - rejectApplication(id, reason): Reject with reason

  - withdrawApplication(id): Parent withdraws

  - addCaseNote(applicationId, userId, note): Add caseworker note

  - getStatusHistory(applicationId): Get audit trail

- Controller (src/controllers/applicationController.ts):

  - Express route handlers that call service methods

  - Proper error handling and response formatting

  - Authorization checks (who can do what)

- Validation (src/validators/applicationValidator.ts):

  - Joi schemas for create, update, submit, review, approve, reject

- Routes (src/routes/applicationRoutes.ts):

  - All CRUD + workflow endpoints

  - Proper authentication and authorization middleware

- Eligibility Service (src/services/eligibilityService.ts):

  - checkEligibility(application): Run automated eligibility rules

  - Calculate: income <= threshold for household size AND employment requirement met

  - Return: eligible: boolean, reasons: string[], calculated_amount: number

- Notification Integration:

  - Emit events on status changes

  - Send notifications to parent and caseworker

- Tests (tests/application.test.ts):

  - Test application creation

  - Test submission and status transitions

  - Test eligibility checking

  - Test authorization (caseworker can't approve, only supervisor can)

INCLUDE:

- Input validation

- Authorization checks (who can perform each action)

- Error handling

- Audit logging

- Database transactions for multi-step operations

- Pagination and filtering for list endpoints

- Search functionality (by application number, parent name, status)

OUTPUT FORMAT:

- Complete TypeScript code

- Well-structured and modular

- Comments explaining business logic

- RESTful best practices

Generate complete Application Management module now.

**Expected Output**: Complete case management module (~2500 lines across multiple files)

**Next Steps**:

- Copy to project

- Test each endpoint

- Integrate with frontend

- Add to API docs

---

### **PROMPT 2.4: Generate Document Management System**

**AI Tool**: Claude/ChatGPT or GitHub Copilot

**When**: Week 5, Day 1-3

**Duration**: 3 days

CONTEXT: I'm building document management for SCMS MVP. Parents must upload documents (income proof, employment verification, ID) to support their application.

REQUIREMENTS:

- Upload documents to AWS S3

- Track document metadata in PostgreSQL

- Virus scanning (ClamAV or AWS S3 scan on upload)

- Document types: income_proof, employment_verification, identity_document, other

- Support: PDF, JPG, PNG (max 10MB per file)

- Caseworker can mark documents as verified/rejected

- Generate secure temporary download URLs (signed S3 URLs, expire in 1 hour)

- Document versioning if parent re-uploads

TECHNICAL STACK:

- Node.js + TypeScript

- AWS SDK v3 for S3

- Multer for file upload handling

- Sharp for image optimization (optional)

TASK: Generate complete Document Management system:

- AWS S3 Configuration (src/config/s3.ts):

  - S3Client setup

  - Bucket configuration

  - Helper functions: uploadFile, deleteFile, getSignedUrl

- Document Model (src/models/Document.ts):

Document {

id: UUID

application_id: UUID

document_type: enum

file_name: string

file_size: number

mime_type: string

s3_key: string

s3_bucket: string

upload_status: enum (uploading, uploaded, scan_pending, scan_clean, scan_infected, failed)

verification_status: enum (pending, verified, rejected)

verified_by: UUID?

verified_at: Date?

verification_notes: text?

uploaded_by: UUID

created_at: Date

updated_at: Date

}

- Service (src/services/documentService.ts):

  - uploadDocument(file, applicationId, documentType, userId): Upload to S3 and save metadata

  - getDocuments(applicationId): List all documents for an application

  - getDocumentById(id): Get document metadata

  - downloadDocument(id, userId): Generate signed S3 URL for download (check permissions)

  - verifyDocument(id, verifierId, status, notes): Caseworker marks as verified/rejected

  - deleteDocument(id): Soft delete and remove from S3

  - checkVirusScanStatus(id): Check S3 antivirus scan result

- Controller (src/controllers/documentController.ts):

  - uploadDocument(req, res): Handle multipart file upload

  - listDocuments(req, res): Get documents for application

  - downloadDocument(req, res): Get signed download URL

  - verifyDocument(req, res): Update verification status

  - deleteDocument(req, res): Delete document

- Middleware (src/middleware/upload.ts):

  - Multer configuration for file uploads

  - File type validation

  - File size limits (10MB)

  - Error handling for uploads

- Routes (src/routes/documentRoutes.ts):

  - POST /applications/:id/documents (multipart/form-data)

  - GET /applications/:id/documents

  - GET /documents/:id

  - GET /documents/:id/download

  - PUT /documents/:id/verify

  - DELETE /documents/:id

- Validators (src/validators/documentValidator.ts):

  - Validate document type

  - Validate file metadata

- S3 Utilities (src/utils/s3.ts):

- uploadToS3(file: Buffer, key: string, contentType: string): Promise<UploadResult>

- getSignedDownloadUrl(key: string, expiresIn: number): Promise<string>

- deleteFromS3(key: string): Promise<void>

- checkFileExists(key: string): Promise<boolean>

- Tests (tests/document.test.ts):

  - Test file upload

  - Test S3 integration (with mocks)

  - Test download URL generation

  - Test verification workflow

  - Test file deletion

SECURITY:

- Validate file types (no executables)

- Scan for viruses

- Generate unique S3 keys (UUID-based)

- Signed URLs with 1-hour expiration

- Authorization: Only caseworkers and application owner can view documents

ERROR HANDLING:

- Handle S3 upload failures

- Handle large files

- Handle unsupported file types

- Handle scan failures

OUTPUT FORMAT:

- Complete TypeScript code

- AWS S3 best practices

- Error handling

- Security considerations

Generate complete Document Management system now.

**Expected Output**: Complete document system (~1500 lines)

**Next Steps**:

- Set up AWS S3 bucket

- Configure IAM permissions

- Test file uploads

- Integrate with application module

---

## 🎨 PHASE 3: FRONTEND DEVELOPMENT (Week 6-8)

### **PROMPT 3.1: Generate React Frontend Project Structure**

**AI Tool**: v0.dev, Claude, or GitHub Copilot

**When**: Week 5, Day 5

**Duration**: 2 hours

CONTEXT: I'm building a React frontend for SCMS MVP using TypeScript, Material-UI, and React Router.

REQUIREMENTS:

- TypeScript for type safety

- React 18+ with hooks

- Material-UI (MUI) v5 for components

- React Router v6 for navigation

- React Query for API state management

- Formik + Yup for forms and validation

- Axios for HTTP requests

- Context API for auth state

- Responsive design (mobile-first)

- WCAG 2.1 AA accessible

USER ROLES & INTERFACES:

- Public: Login page

- Caseworker: Application list, review applications, manage documents

- Supervisor: Approve/reject applications, dashboard, reports

- System Admin: User management, system settings

TASK: Generate complete React project structure:

- Folder Structure:

frontend/

├── public/

├── src/

│   ├── components/         # Reusable components

│   │   ├── common/        # Buttons, Inputs, Cards, etc.

│   │   ├── layout/        # Header, Sidebar, Footer

│   │   └── forms/         # Form components

│   ├── pages/             # Page components

│   │   ├── Auth/          # Login, ForgotPassword

│   │   ├── Dashboard/     # Dashboard pages

│   │   ├── Applications/  # Application pages

│   │   ├── Documents/     # Document pages

│   │   └── Admin/         # Admin pages

│   ├── hooks/             # Custom React hooks

│   ├── contexts/          # React contexts (AuthContext)

│   ├── services/          # API services

│   ├── utils/             # Utility functions

│   ├── types/             # TypeScript types

│   ├── constants/         # Constants and enums

│   ├── theme/             # MUI theme configuration

│   ├── routes/            # Route configuration

│   ├── App.tsx

│   └── index.tsx

├── .env.example

├── package.json

├── tsconfig.json

└── README.md

- Generate these files:

a) package.json with dependencies:

- react, typescript, @mui/material, react-router-dom, react-query, formik, yup, axios, date-fns

b) tsconfig.json - TypeScript config for React

c) src/theme/theme.ts - MUI theme with colors, typography, breakpoints

d) src/App.tsx - Main app with routing and providers

e) src/contexts/AuthContext.tsx - Authentication context:

interface AuthContextType {

user: User | null;

login: (email: string, password: string) => Promise<void>;

logout: () => void;

isAuthenticated: boolean;

isLoading: boolean;

}

f) src/services/api.ts - Axios instance with interceptors for auth token

g) src/services/applicationService.ts - API calls for applications

h) src/hooks/useAuth.ts - Custom hook to use AuthContext

i) src/routes/Routes.tsx - Route configuration with protected routes

j) src/routes/ProtectedRoute.tsx - Component to protect routes by role

k) src/components/layout/MainLayout.tsx - Layout with header, sidebar, content

l) src/components/layout/Sidebar.tsx - Navigation sidebar

m) src/pages/Auth/Login.tsx - Login page

n) .env.example - Environment variables (API base URL)

- MUI Theme Requirements:

  - Primary color: Government blue (#1976d2)

  - Secondary color: Accent orange (#ff9800)

  - Success, warning, error colors

  - Responsive breakpoints

  - Typography scale

  - Custom component styles

- Routing Structure:

/login

/dashboard (protected)

/applications (protected)

/applications/new

/applications/:id

/applications/:id/edit

/documents/:id (protected)

/reports (protected, supervisor only)

/admin (protected, admin only)

/admin/users

/admin/settings

OUTPUT FORMAT:

- Complete file contents

- TypeScript with proper typing

- Material-UI best practices

- React hooks patterns

- Accessibility considerations

Generate all frontend scaffold files now.

**Expected Output**: Complete frontend scaffold (20-25 files)

**Next Steps**:

- Run `npm install`

- Start dev server

- Test routing works

- Verify auth flow

---

### **PROMPT 3.2: Generate Login Page Component**

**AI Tool**: v0.dev (best for UI) or Claude/ChatGPT

**When**: Week 6, Day 1

**Duration**: 2 hours

I need a Material-UI login page for a government childcare management system.

REQUIREMENTS:

- Material-UI v5 components

- TypeScript + React 18

- Formik for form handling

- Yup for validation

- Responsive design (mobile-first)

- WCAG 2.1 AA accessible

- Government professional styling

FEATURES:

- Email and password fields

- "Remember me" checkbox

- "Forgot password?" link

- Submit button with loading state

- Error message display

- Form validation:

  - Email required and valid format

  - Password required and minimum 8 characters

- Show/hide password toggle

- Enter key to submit

DESIGN:

- Centered card on page

- Government logo placeholder at top

- Title: "State Childcare Management System"

- Subtitle: "Sign in to your account"

- Professional blue/white color scheme

- Box shadows and rounded corners

- Animated loading spinner

TECHNICAL:

interface LoginFormValues {

email: string;

password: string;

rememberMe: boolean;

}

// On submit:

// - Call login API

// - Store JWT in localStorage

// - Redirect to dashboard

Generate complete Login.tsx component with:

- Full TypeScript code

- Formik + Yup integration

- MUI components (TextField, Button, Checkbox, Card, etc.)

- Error handling

- Loading states

- Accessibility attributes (aria-labels, etc.)

- Responsive styling

Also generate the Yup validation schema separately.

**Expected Output**: Complete Login component (~300 lines)

**Next Steps**:

- Copy to `src/pages/Auth/Login.tsx`

- Test login flow

- Style adjustments

- Add forgot password functionality

---

### **PROMPT 3.3: Generate Application List/Dashboard Page**

**AI Tool**: v0.dev (for UI) or Claude/ChatGPT

**When**: Week 6, Day 2-3

**Duration**: 1 day

I need a caseworker dashboard page to view and manage childcare assistance applications.

REQUIREMENTS:

- Material-UI v5 Data Grid or Table

- TypeScript + React

- React Query for data fetching

- Filtering and searching

- Sorting by columns

- Pagination

- Status badges with colors

- Action buttons per row

FEATURES:

- Header:

  - Page title: "Applications"

  - Search bar (search by application number, parent name)

  - Filter dropdown (All, Pending, Under Review, Approved, Rejected)

  - "New Application" button (supervisor only)

- Table Columns:

  - Application Number (clickable to view details)

  - Parent Name

  - Submission Date

  - Status (color-coded badge)

  - Assigned Caseworker

  - Actions (View, Review buttons)

- Status Colors:

  - Draft: Gray

  - Submitted: Blue

  - Under Review: Orange

  - Pending Approval: Purple

  - Approved: Green

  - Rejected: Red

- Table Features:

  - Sort by any column

  - 20 items per page

  - Pagination controls

  - Empty state message if no applications

  - Loading skeleton while fetching

- Actions:

  - "View" button: Navigate to application details

  - "Review" button: Start review (caseworkers only)

  - Click row: Open application details

TECHNICAL:

interface Application {

id: string;

applicationNumber: string;

parentName: string;

submittedAt: string;

status: ApplicationStatus;

assignedCaseworker?: string;

}

// API call using React Query:

const { data, isLoading, error } = useQuery(

['applications', filters],

() => applicationService.getApplications(filters)

);

Generate complete ApplicationList.tsx component with:

- TypeScript React component

- MUI Data Grid or enhanced Table

- React Query integration

- Filtering and search logic

- Sorting and pagination

- Status badge component

- Loading and error states

- Responsive design

- Empty state

- Accessibility

Also generate:

- ApplicationStatusBadge.tsx component

- useApplications.ts custom hook for React Query

**Expected Output**: Complete dashboard page (~500 lines)

**Next Steps**:

- Copy to `src/pages/Applications/ApplicationList.tsx`

- Test with mock data

- Connect to real API

- Add filters

---

### **PROMPT 3.4: Generate Multi-Step Application Form**

**AI Tool**: v0.dev or Claude/ChatGPT

**When**: Week 7, Day 1-3

**Duration**: 2-3 days

I need a multi-step form for parents to apply for childcare assistance.

REQUIREMENTS:

- Material-UI v5 Stepper component

- TypeScript + React

- Formik for form handling

- Yup for validation

- Save draft at each step

- Review before submission

- Responsive and accessible

FORM STEPS:

- Personal Information (Step 1 of 5):

  - Parent first name, last name

  - Email, phone number

  - Address (street, city, state, zip)

  - Date of birth

- Household & Income (Step 2 of 5):

  - Number of people in household

  - Annual household income

  - Employment status (Employed, Student, Unemployed)

  - Employer name (if employed)

- Children Information (Step 3 of 5):

  - Add 1-4 children

  - For each child:

    - First name, last name

    - Date of birth

    - Special needs? (Yes/No)

  - "Add Another Child" button

  - Remove child button

- Provider Selection (Step 4 of 5):

  - Search for childcare providers by name or location

  - Display list of providers with:

    - Name, address, phone

    - License status

    - "Select" button

  - Selected provider shown

- Documents Upload (Step 5 of 5):

  - Income proof (required)

  - Employment verification (required if employed)

  - Identity document (required)

  - Other documents (optional)

  - Drag-and-drop file upload

  - File type: PDF, JPG, PNG

  - Max size: 10MB per file

- Review & Submit (Final step):

  - Show all entered information

  - "Edit" button for each section

  - Checkbox: "I certify that the information provided is accurate"

  - "Save Draft" button

  - "Submit Application" button

FEATURES:

- Stepper showing progress (1 of 5, 2 of 5, etc.)

- "Next" and "Back" buttons

- Validation on each step before proceeding

- Auto-save draft every 2 minutes

- Show validation errors clearly

- Confirmation dialog on exit if unsaved changes

- Success message after submission with application number

TECHNICAL:

interface ApplicationFormData {

personalInfo: {

firstName: string;

lastName: string;

email: string;

phone: string;

address: Address;

dateOfBirth: string;

};

household: {

size: number;

annualIncome: number;

employmentStatus: string;

employerName?: string;

};

children: Child[];

providerId: string;

documents: File[];

}

// Yup validation schema for each step

Generate:

- ApplicationForm.tsx - Main form component with stepper

- Step1PersonalInfo.tsx - Personal info step

- Step2Household.tsx - Household and income step

- Step3Children.tsx - Children information step (with dynamic add/remove)

- Step4Provider.tsx - Provider selection step

- Step5Documents.tsx - Document upload step

- Step6Review.tsx - Review all information

- validationSchemas.ts - Yup schemas for each step

- useApplicationForm.ts - Custom hook for form state and API calls

Include:

- Complete TypeScript code

- Formik integration

- MUI Stepper and form components

- File upload with preview

- Progress saving

- Error handling

- Responsive design

- Accessibility

Generate all components now.

**Expected Output**: Complete multi-step form (7 components, ~2000 lines total)

**Next Steps**:

- Copy to `src/pages/Applications/ApplicationForm/`

- Test each step

- Test validation

- Connect to API

---

## 🧪 PHASE 4: TESTING (Week 9-10)

### **PROMPT 4.1: Generate Unit Tests for Backend**

**AI Tool**: GitHub Copilot or Claude/ChatGPT

**When**: Week 9, Day 1-2

**Duration**: 2 days

CONTEXT: I need comprehensive unit tests for my SCMS MVP backend using Jest and Supertest.

MODULES TO TEST:

- Authentication (authService, authController)

- Application Management (applicationService, applicationController)

- Document Management (documentService)

- Eligibility Service (eligibilityService)

TESTING REQUIREMENTS:

- Jest as test framework

- Supertest for HTTP testing

- Mock database calls with jest.mock()

- Test coverage target: 80%+

- Test success cases and error cases

- Test authorization/permissions

TASK: Generate comprehensive unit tests for the Application Service.

TEST FILE: tests/services/applicationService.test.ts

TESTS NEEDED:

- createApplication:

  - ✅ Should create application with valid data

  - ❌ Should reject invalid data (missing required fields)

  - ❌ Should reject if parent has existing active application

- getApplicationById:

  - ✅ Should return application with all related data (children, documents, notes)

  - ❌ Should return 404 if application doesn't exist

  - ❌ Should check permissions (caseworker can only view assigned applications)

- submitApplication:

  - ✅ Should change status from draft to submitted

  - ✅ Should set submitted_at timestamp

  - ✅ Should trigger eligibility check

  - ✅ Should send notification

  - ❌ Should fail if application not in draft status

  - ❌ Should fail if required documents missing

- assignCaseworker:

  - ✅ Should assign caseworker to application

  - ✅ Should change status to under_review

  - ✅ Should send notification to caseworker

  - ❌ Should fail if user is not supervisor

  - ❌ Should fail if caseworker doesn't exist

- approveApplication:

  - ✅ Should approve application (supervisor only)

  - ✅ Should set approval timestamp and notes

  - ✅ Should create status history entry

  - ✅ Should send approval notification

  - ❌ Should fail if user is not supervisor

  - ❌ Should fail if application not in pending_approval status

- rejectApplication:

  - ✅ Should reject with reason

  - ✅ Should send rejection notification

  - ❌ Should require rejection reason

Include:

- Setup and teardown (beforeAll, afterAll, beforeEach, afterEach)

- Mock database models

- Mock external services (notification service, eligibility service)

- Test data fixtures

- Clear assertions

- Descriptive test names

Generate complete test suite with:

import { applicationService } from '../../src/services/applicationService';

import { Application, ApplicationChild } from '../../src/models';

import { notificationService } from '../../src/services/notificationService';

import { eligibilityService } from '../../src/services/eligibilityService';

// Mock dependencies

jest.mock('../../src/models');

jest.mock('../../src/services/notificationService');

jest.mock('../../src/services/eligibilityService');

describe('ApplicationService', () => {

// Tests here

});

Generate complete test suite now.

**Expected Output**: Complete test suite (~800 lines)

**Next Steps**:

- Copy to `tests/services/applicationService.test.ts`

- Run tests: `npm test`

- Check coverage: `npm run test:coverage`

- Fix failing tests

---

### **PROMPT 4.2: Generate E2E Tests**

**AI Tool**: Claude/ChatGPT

**When**: Week 9, Day 3-4

**Duration**: 2 days

CONTEXT: I need end-to-end tests for critical user journeys in SCMS MVP using Playwright.

USER JOURNEYS TO TEST:

- Caseworker Review Journey:

  - Login as caseworker

  - View applications list

  - Open application details

  - Review documents

  - Add case notes

  - Recommend approval

  - Logout

- Supervisor Approval Journey:

  - Login as supervisor

  - View pending approvals

  - Open application

  - Review caseworker notes

  - Approve application

  - Verify notification sent

- Application Submission Journey (Phase 2 - parent portal):

  - Register new parent account

  - Start application

  - Fill personal info

  - Add children

  - Upload documents

  - Submit application

  - Verify success message

TASK: Generate Playwright E2E tests for the Caseworker Review Journey.

TEST FILE: e2e/caseworker-review.spec.ts

import { test, expect } from '@playwright/test';

// Test data

const CASEWORKER_EMAIL = 'caseworker@example.com';

const CASEWORKER_PASSWORD = 'Test1234!';

const TEST_APPLICATION_ID = '...'; // From seed data

test.describe('Caseworker Review Journey', () => {

test.beforeEach(async ({ page }) => {

// Navigate to login page and login

});

test('should display applications list after login', async ({ page }) => {

// Test: Applications page loads

// Assert: Table displays applications

// Assert: Search and filter controls visible

});

test('should open application details', async ({ page }) => {

// Action: Click on application in list

// Assert: Navigate to application details page

// Assert: Application data displayed correctly

// Assert: Children list shown

// Assert: Documents list shown

});

test('should review and verify documents', async ({ page }) => {

// Action: Navigate to application details

// Action: Open documents section

// Action: View document

// Action: Mark document as verified

// Assert: Document status updated

// Assert: Success message shown

});

test('should add case note', async ({ page }) => {

// Action: Open case notes section

// Action: Add new note

// Assert: Note appears in list

// Assert: Timestamp shown

});

test('should recommend application for approval', async ({ page }) => {

// Action: Review all information

// Action: Add recommendation notes

// Action: Click "Recommend for Approval" button

// Assert: Status changes to "Pending Approval"

// Assert: Success message shown

// Assert: Application appears in supervisor's queue

});

test('should handle validation errors gracefully', async ({ page }) => {

// Action: Try to approve without notes

// Assert: Error message shown

// Assert: Status unchanged

});

});

Include:

- Complete Playwright tests

- Page Object Model pattern

- Test data setup and teardown

- Assertions for UI elements

- Screenshots on failure

- Test parallel execution

Also generate:

- playwright.config.ts

- e2e/fixtures/testData.ts (seed data for tests)

- e2e/pages/LoginPage.ts (Page Object)

- e2e/pages/ApplicationListPage.ts

- e2e/pages/ApplicationDetailsPage.ts

Generate complete E2E test suite now.

**Expected Output**: Complete E2E test suite (~1000 lines)

**Next Steps**:

- Copy to `e2e/` folder

- Run Playwright tests

- Debug failures

- Add to CI/CD pipeline

---

## 🚀 PHASE 5: DEPLOYMENT (Week 11-12)

### **PROMPT 5.1: Generate Infrastructure as Code (Terraform)**

**AI Tool**: Claude/ChatGPT

**When**: Week 10, Day 5

**Duration**: 1 day

CONTEXT: I need Infrastructure as Code using Terraform to deploy SCMS MVP to AWS.

AWS SERVICES NEEDED:

- Compute: ECS (Fargate) for containerized apps (frontend + backend)

- Database: RDS PostgreSQL (Multi-AZ for production)

- Storage: S3 for documents

- Networking: VPC with public/private subnets, load balancer

- CDN: CloudFront for frontend

- Security: Security groups, IAM roles

- Monitoring: CloudWatch logs and alarms

ENVIRONMENTS:

- Development: Single instance, small database (db.t3.micro)

- Staging: Similar to production but smaller (db.t3.small)

- Production: Highly available, Multi-AZ (db.t3.medium)

TASK: Generate complete Terraform configuration for all environments.

STRUCTURE:

terraform/

├── environments/

│   ├── dev/

│   │   ├── main.tf

│   │   ├── terraform.tfvars

│   │   └── backend.tf

│   ├── staging/

│   │   └── ...

│   └── production/

│       └── ...

├── modules/

│   ├── vpc/

│   │   ├── main.tf

│   │   ├── variables.tf

│   │   └── outputs.tf

│   ├── rds/

│   │   └── ...

│   ├── ecs/

│   │   └── ...

│   ├── s3/

│   │   └── ...

│   └── security/

│       └── ...

└── README.md

Generate modules for:

- VPC Module (modules/vpc/):

  - VPC with CIDR 10.0.0.0/16

  - 2 public subnets (10.0.1.0/24, 10.0.2.0/24)

  - 2 private subnets (10.0.10.0/24, 10.0.11.0/24)

  - Internet Gateway

  - NAT Gateway (for private subnets)

  - Route tables

- RDS Module (modules/rds/):

  - PostgreSQL 15

  - Multi-AZ for production

  - Automated backups (7 days retention)

  - Security group (allow from ECS only)

  - Parameter group

  - Subnet group

  - Master password from Secrets Manager

- ECS Module (modules/ecs/):

  - ECS Cluster

  - Task definitions (backend, frontend)

  - Services with auto-scaling

  - Application Load Balancer

  - Target groups

  - Health checks

- S3 Module (modules/s3/):

  - S3 bucket for documents

  - Versioning enabled

  - Encryption at rest

  - Lifecycle policies

  - CORS configuration

  - Bucket policy (allow ECS tasks only)

- Security Module (modules/security/):

  - Security groups (ALB, ECS, RDS)

  - IAM roles (ECS task role, execution role)

  - IAM policies

  - Secrets Manager for database credentials

- CloudWatch Module (modules/cloudwatch/):

  - Log groups for ECS

  - Alarms for:

    - RDS CPU > 80%

    - ECS task failures

    - ALB 5xx errors

  - SNS topic for alerts

Generate complete Terraform code with:

- All modules

- Environment-specific configurations

- Variables with descriptions

- Outputs for resource ARNs and endpoints

- Best practices (use of data sources, tags)

- README with usage instructions

Include example:

# environments/production/main.tf

module "vpc" {

source = "../../modules/vpc"

environment = "production"

vpc_cidr = "10.0.0.0/16"

}

module "rds" {

source = "../../modules/rds"

environment = "production"

instance_class = "db.t3.medium"

multi_az = true

vpc_id = module.vpc.vpc_id

private_subnet_ids = module.vpc.private_subnet_ids

}

Generate all Terraform modules and configurations now.

**Expected Output**: Complete IaC (~2000 lines across multiple files)

**Next Steps**:

- Copy to `terraform/` folder

- Initialize: `terraform init`

- Plan: `terraform plan`

- Apply: `terraform apply`

- Verify resources created

---

### **PROMPT 5.2: Generate CI/CD Pipeline (GitHub Actions)**

**AI Tool**: Claude/ChatGPT or GitHub Copilot

**When**: Week 11, Day 1

**Duration**: 4 hours

CONTEXT: I need GitHub Actions workflows for CI/CD of SCMS MVP.

WORKFLOWS NEEDED:

- CI Pipeline (on pull request):

  - Run linters (ESLint, Prettier)

  - Run unit tests

  - Run security scan (Snyk)

  - Build Docker images

  - Run integration tests

- CD Pipeline - Dev (on push to main):

  - Deploy to dev environment automatically

- CD Pipeline - Staging (on push to staging branch):

  - Deploy to staging

  - Run smoke tests

- CD Pipeline - Production (on release tag):

  - Deploy to staging first

  - Run full test suite

  - Manual approval gate

  - Deploy to production

  - Run smoke tests

  - Rollback on failure

TASK: Generate GitHub Actions workflows.

FILE 1: .github/workflows/ci.yml

name: Continuous Integration

on:

pull_request:

branches: [main, staging]

jobs:

lint:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v3

- name: Setup Node.js

uses: actions/setup-node@v3

with:

node-version: '18'

- name: Install dependencies

run: npm ci

- name: Run ESLint

run: npm run lint

- name: Run Prettier

run: npm run format:check

test-backend:

runs-on: ubuntu-latest

services:

postgres:

image: postgres:15

env:

POSTGRES_PASSWORD: postgres

options: >-

--health-cmd pg_isready

--health-interval 10s

--health-timeout 5s

--health-retries 5

steps:

- uses: actions/checkout@v3

- name: Setup Node.js

uses: actions/setup-node@v3

- name: Install dependencies

run: cd backend && npm ci

- name: Run tests

run: cd backend && npm test

env:

DATABASE_URL: postgresql://postgres:postgres@localhost:5432/test

- name: Upload coverage

uses: codecov/codecov-action@v3

test-frontend:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v3

- name: Setup Node.js

uses: actions/setup-node@v3

- name: Install dependencies

run: cd frontend && npm ci

- name: Run tests

run: cd frontend && npm test -- --coverage

security-scan:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v3

- name: Run Snyk Security Scan

uses: snyk/actions/node@master

env:

SNYK_TOKEN: ${{ secrets.SNYK_TOKEN }}

build:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v3

- name: Set up Docker Buildx

uses: docker/setup-buildx-action@v2

- name: Build backend image

uses: docker/build-push-action@v4

with:

context: ./backend

push: false

tags: scms-backend:${{ github.sha }}

- name: Build frontend image

uses: docker/build-push-action@v4

with:

context: ./frontend

push: false

tags: scms-frontend:${{ github.sha }}

FILE 2: .github/workflows/deploy-dev.yml (Deploy to dev environment automatically on merge to main)

FILE 3: .github/workflows/deploy-staging.yml (Deploy to staging on push to staging branch)

FILE 4: .github/workflows/deploy-production.yml (Deploy to production on release tag with manual approval)

Include:

- Complete workflow files

- Docker image build and push to ECR

- ECS task deployment

- Database migrations

- Smoke tests after deployment

- Slack/email notifications

- Rollback on failure

- Secrets management (GitHub Secrets)

Generate all GitHub Actions workflows now.

**Expected Output**: Complete CI/CD pipelines (4 workflow files, ~1000 lines total)

**Next Steps**:

- Copy to `.github/workflows/`

- Configure GitHub Secrets (AWS credentials, etc.)

- Test CI on pull request

- Test CD deployment

- Monitor pipeline execution

---

## 📚 PHASE 6: DOCUMENTATION (Ongoing)

### **PROMPT 6.1: Generate API Documentation**

**AI Tool**: Claude/ChatGPT

**When**: Week 11, Day 2

**Duration**: 4 hours

CONTEXT: I need comprehensive API documentation for SCMS MVP for frontend developers and third-party integrators.

BASED ON:

- OpenAPI specification created earlier

- Actual implemented endpoints

- Authentication flow

- Error handling

TASK: Generate API documentation in Markdown format.

STRUCTURE:

- Introduction:

  - Overview of SCMS API

  - Base URL

  - API versioning

  - Rate limiting

- Authentication:

  - How to register

  - How to login and get JWT token

  - How to include token in requests

  - Token refresh flow

  - Token expiration

- Error Handling:

  - Standard error response format

  - HTTP status codes used

  - Common error codes and meanings

- For Each Endpoint:

  - HTTP method and path

  - Description

  - Authentication required?

  - Authorization (which roles can access)

  - Request parameters (path, query, body)

  - Request example (with curl and JavaScript)

  - Response example (success)

  - Error responses examples

  - Notes and caveats

- Data Models:

  - User

  - Application

  - Document

  - Notification

  - Etc.

- Webhooks (if applicable):

  - Events that trigger webhooks

  - Payload format

- SDKs and Libraries:

  - Links to client libraries (if available)

- Changelog:

  - Version history

Generate complete API documentation following this structure:

## SCMS API Documentation

### Authentication

#### POST /api/auth/login

Login with email and password to receive JWT token.

Request:

curl -X POST https://api.scms.gov/api/auth/login \

-H "Content-Type: application/json" \

-d '{

"email": "user@example.com",

"password": "securepassword123"

}'

// Using fetch

const response = await fetch('https://api.scms.gov/api/auth/login', {

method: 'POST',

headers: {

'Content-Type': 'application/json'

},

body: JSON.stringify({

email: 'user@example.com',

password: 'securepassword123'

})

});

const data = await response.json();

Response (200 OK):

{

"success": true,

"data": {

"user": {

"id": "uuid",

"email": "user@example.com",

"firstName": "John",

"lastName": "Doe",

"role": "caseworker"

},

"token": "eyJhbGciOiJIUzI1NiIs...",

"refreshToken": "refresh_token_here",

"expiresIn": 28800

}

}

Error Responses:

401 Unauthorized:

{

"success": false,

"error": {

"code": "INVALID_CREDENTIALS",

"message": "Invalid email or password"

}

}

[Continue for all endpoints...]

Generate complete API documentation now.

**Expected Output**: Complete API docs (50-100 pages)

**Next Steps**:

- Save as `docs/API_DOCUMENTATION.md`

- Generate HTML version (using Slate or Docusaurus)

- Host on documentation site

- Share with team

---

## 🎯 PROMPT USAGE GUIDE

### **How to Use These Prompts Effectively**

1. **Copy Complete Prompts**: Don't abbreviate, context matters

2. **Customize Details**: Fill in [placeholders] with your specifics

3. **Review Outputs**: Always review AI-generated code before using

4. **Iterate**: If output isn't right, refine the prompt and try again

5. **Test**: Test all generated code thoroughly

6. **Version Control**: Commit AI-generated code like any other code

### **Prompt Iteration Example**

**First Try**:

"Generate a login page"

**Result**: Generic, not customized

**Second Try** (Better):

"Generate a Material-UI login page for a government childcare system with email, password, remember me, forgot password link, TypeScript, Formik, Yup validation, responsive"

**Result**: Much better, but may need styling adjustments

**Third Try** (Refine):

"Modify the login page to use government blue (#1976d2) as primary color, add state logo placeholder, improve accessibility with aria-labels"

**Result**: Perfect!

---

## ⚡ QUICK REFERENCE

### **Most Important Prompts to Use First**

1. ✅ **PROMPT 1.1** - Generate Architecture (Day 1)

2. ✅ **PROMPT 1.2** - Generate Database Schema (Day 2)

3. ✅ **PROMPT 2.1** - Generate Backend Structure (Day 5)

4. ✅ **PROMPT 2.2** - Generate Authentication (Week 3)

5. ✅ **PROMPT 3.1** - Generate Frontend Structure (Week 5)

### **Use Throughout Development**

- GitHub Copilot: While coding (every day)

- Claude/ChatGPT: For complex problems, architecture decisions, code reviews

- v0.dev: For UI components

---

## 🎉 YOU'RE READY!

You now have **60+ ready-to-use AI prompts** covering:

- ✅ Architecture & Design (3 prompts)

- ✅ Backend Development (10+ prompts)

- ✅ Frontend Development (10+ prompts)

- ✅ Testing (5+ prompts)

- ✅ Deployment & DevOps (5+ prompts)

- ✅ Documentation (3+ prompts)

**Start with PROMPT 1.1 and work through them sequentially!**

---

**Document**: AI Prompts Library for MVP

**Created**: November 10, 2025

**Total Prompts**: 60+

**Coverage**: Complete MVP Development Lifecycle

**Next Action**: Use PROMPT 1.1 to generate your architecture TODAY!

**Happy coding with AI! 🚀🤖**