# State Childcare Management System (SCMS)

## Complete System Documentation

Document Version: 1.0 Date: January 2026 Status: Comprehensive Reference Document Prepared for: State Government Childcare Assistance Program

## Table of Contents

- Executive Summary

- System Overview

- Business Context and Objectives

- Stakeholders and Users

- System Architecture

- Functional Modules

- Detailed Requirements

- User Roles and Permissions

- Technical Specifications

- Integration Requirements

- Security and Compliance

- Data Model and Database

- API Specifications

- User Interface Design

- Implementation Roadmap

- Budget and Resource Planning

- Risk Management

- Quality Assurance

- Training and Change Management

- Appendices

## 1. Executive Summary

### 1.1 Purpose

The State Childcare Management System (SCMS) is a comprehensive digital platform designed to streamline and automate the administration of subsidized childcare for low-income working parents. The system transforms a traditionally paper-based, 30-day process into a digital workflow with a target processing time of 7 days.

### 1.2 Vision Statement

Transform childcare assistance administration from a fragmented, manual process into a unified, efficient digital experience that improves access for 10,000+ low-income working families annually while ensuring accountability, compliance, and effective use of government funds.

### 1.3 Primary Goals

| Goal | Description |
| --- | --- |
| Simplification | Simplify the childcare assistance application and approval process |
| Efficiency | Improve transparency and efficiency in government-funded childcare programs |
| Payment Accuracy | Ensure timely and accurate payments to daycare providers |
| Accountability | Maintain accountability and compliance across all stakeholders |
| Fraud Prevention | Implement automated fraud detection and compliance monitoring |

### 1.4 Key Success Metrics

| Metric | Current State | Target | Timeline |
| --- | --- | --- | --- |
| Application Processing Time | 30 days | 7 days | Month 3 |
| Application Completion Rate | 60% | 85% | Month 2 |
| Caseworker Productivity | 5 cases/day | 15 cases/day | Month 2 |
| User Satisfaction Score | N/A | 4.0+/5.0 | Month 3 |
| System Uptime | N/A | 99.5% | Day 1 |
| Document Upload Success Rate | N/A | 95% | Day 1 |

### 1.5 Project Scope

MVP Scope (First Release): - User Management & Authentication - Document Management System - Case Management (Application to Approval) - Provider Registry (view-only, basic) - Notification System (Email + SMS) - Reporting & Analytics (7 standard reports) - System Administration

Out of Scope for MVP (Phase 2+): - Full provider registration workflow - Attendance tracking (check-in/check-out) - Payment calculation and processing - Financial system integration (ACH transfers) - Mobile native applications - Advanced analytics and AI-based fraud detection

## 2. System Overview

### 2.1 What is SCMS?

SCMS is a cloud-based web application that manages the complete lifecycle of childcare assistance programs, from initial application through approval, ongoing case management, and provider payments.

### 2.2 Core Functionality

The system enables:

- Parents/Guardians to:

  - Apply for childcare assistance online

  - Upload required documents digitally

  - Track application status in real-time

  - Receive notifications about their application

  - Select from approved childcare providers

- State Caseworkers to:

  - Review applications efficiently

  - Verify eligibility automatically

  - Manage caseloads effectively

  - Document case notes and decisions

  - Request additional information from applicants

- Supervisors to:

  - Approve/reject applications

  - Monitor team performance

  - Handle escalations

  - Generate oversight reports

- System Administrators to:

  - Configure eligibility rules

  - Manage users and permissions

  - Maintain reference data

  - Monitor system health

### 2.3 Program Scope

| Attribute | Description |
| --- | --- |
| Program Type | Child Care and Development Fund (CCDF) assistance program |
| Eligibility | Low-income working families |
| Age Range | Children 0-13 years (0-18 if special needs) |
| Provider Types | Licensed childcare centers and licensed home-based daycares |
| Geographic Scope | Statewide deployment with phased rollout |

## 3. Business Context and Objectives

### 3.1 Current State Challenges

The existing childcare assistance program faces several challenges:

- Paper-based processes requiring manual data entry and physical document handling

- Long processing times averaging 30 days from application to approval

- Limited visibility for applicants into their application status

- Manual eligibility verification prone to errors and inconsistencies

- Fragmented systems with data stored in multiple locations

- Limited reporting capabilities for program oversight

- Fraud vulnerabilities due to lack of automated detection

### 3.2 Future State Benefits

The SCMS will deliver:

| Benefit Area | Improvement |
| --- | --- |
| Processing Speed | 77% reduction in processing time (30 days → 7 days) |
| Accessibility | 24/7 online access for applicants |
| Transparency | Real-time status tracking for all stakeholders |
| Accuracy | Automated eligibility validation reduces errors |
| Efficiency | 3x improvement in caseworker productivity |
| Compliance | Complete audit trail for all actions |
| Fraud Prevention | Automated detection of duplicate records and anomalies |

### 3.3 Business Objectives

- Reduce Application Processing Time - From 30 days to 7 days (77% reduction)

- Increase Application Completion Rate - From 60% to 85%

- Improve Transparency - 100% of applicants can track status online

- Reduce Manual Data Entry - 90% automation of eligibility checks

- Enable Scalability - Handle 10,000+ applications per year

## 4. Stakeholders and Users

### 4.1 Stakeholder Matrix

| Role | Description | Key Responsibilities |
| --- | --- | --- |
| Parents/Guardians | Applicants seeking childcare assistance | Submit applications, manage documents, view approval status |
| State Government Agency | Program administrators | Review and approve cases, monitor provider performance, oversee payments |
| Childcare Providers | Licensed daycare centers participating in the program | Record attendance, manage enrolled children, receive payments |
| Finance Department | State treasury/finance division | Process and disburse monthly provider payments |
| Technology Provider | Vendor or in-house IT team | Build, maintain, and secure the system infrastructure |

### 4.2 User Groups and Demographics

#### 4.2.1 Parents/Guardians (Applicants)

Demographics: - Age Range: 18-55 years - Education: High school diploma or less (60%), some college (30%), degree (10%) - Tech Literacy: Low to moderate - Device Access: 70% mobile, 30% desktop - Internet Access: 60% home internet, 40% mobile only

Primary Goals: - Apply for childcare assistance quickly - Check application status easily - Receive timely notifications - Manage personal information

#### 4.2.2 Caseworkers

Demographics: - Count: 75 caseworkers statewide - Experience: Entry to mid-level (1-10 years) - Tech Literacy: Moderate - Workload: 50-100 active cases each

Primary Goals: - Review applications efficiently - Verify eligibility quickly - Meet processing time targets (7 days) - Manage caseload effectively

#### 4.2.3 Supervisors

Demographics: - Count: 15 supervisors statewide - Experience: Senior level (5+ years) - Span of Control: 5-7 caseworkers each

Primary Goals: - Approve applications recommended by caseworkers - Monitor caseworker productivity - Handle escalations - Ensure quality and compliance

#### 4.2.4 Program Managers

Demographics: - Count: 5 program managers - Responsibility: Statewide program oversight

Primary Goals: - Monitor program performance - Track budget utilization - Ensure compliance - Make policy decisions

#### 4.2.5 System Administrators

Demographics: - Count: 3 system administrators - Expertise: IT professionals

Primary Goals: - Configure system settings - Manage user accounts - Maintain reference data - Monitor system health

## 5. System Architecture

### 5.1 High-Level Architecture

The SCMS follows a modern cloud-native architecture deployed on AWS:

┌─────────────────────────────────────────────────────────────────┐
│                        CLIENT LAYER                              │
│  ┌─────────────────┐           ┌─────────────────┐              │
│  │   React SPA     │           │  Mobile Browser  │              │
│  └────────┬────────┘           └────────┬────────┘              │
└───────────┼─────────────────────────────┼───────────────────────┘
            │                             │
┌───────────┼─────────────────────────────┼───────────────────────┐
│           │      EDGE LAYER - AWS       │                        │
│           ▼                             ▼                        │
│  ┌─────────────────────────────────────────────────────┐        │
│  │              CloudFront CDN                          │        │
│  └─────────────────────────┬───────────────────────────┘        │
│                            ▼                                     │
│  ┌─────────────────────────────────────────────────────┐        │
│  │                  AWS WAF                             │        │
│  └─────────────────────────────────────────────────────┘        │
└─────────────────────────────┬───────────────────────────────────┘
                              │
┌─────────────────────────────┼───────────────────────────────────┐
│                APPLICATION LAYER - AWS                           │
│                             ▼                                    │
│  ┌─────────────────────────────────────────────────────┐        │
│  │          Application Load Balancer                   │        │
│  └─────────────────────────┬───────────────────────────┘        │
│                            ▼                                     │
│  ┌─────────────────────────────────────────────────────┐        │
│  │       Node.js API Server (Express + TypeScript)      │        │
│  └─────────────────────────┬───────────────────────────┘        │
│                            │                                     │
│  ┌─────────────────────────┼───────────────────────────┐        │
│  │              Auth Service (JWT + AWS Cognito)        │        │
│  └─────────────────────────────────────────────────────┘        │
└─────────────────────────────┬───────────────────────────────────┘
                              │
        ┌─────────────────────┼─────────────────────┐
        │                     │                     │
        ▼                     ▼                     ▼
┌───────────────┐   ┌───────────────┐   ┌───────────────────┐
│ INTEGRATION   │   │  DATA LAYER   │   │ MONITORING &      │
│ LAYER         │   │  AWS          │   │ SECURITY          │
├───────────────┤   ├───────────────┤   ├───────────────────┤
│ AWS SES       │   │ PostgreSQL    │   │ CloudWatch        │
│ (Email)       │   │ (RDS)         │   │ Secrets Manager   │
├───────────────┤   ├───────────────┤   │ IAM Roles         │
│ AWS SNS       │   │ S3 Bucket     │   └───────────────────┘
│ (SMS)         │   │ (Documents)   │
├───────────────┤   ├───────────────┤
│ SSO Gateway   │   │ ElastiCache   │
│ (Placeholder) │   │ (Redis)       │
└───────────────┘   └───────────────┘

### 5.2 Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React 18+ | Single Page Application |
| Frontend State | React Query | Server state management |
| Frontend Forms | Formik + Yup | Form handling and validation |
| UI Framework | Material-UI v5 | Component library |
| Backend Runtime | Node.js 18+ | Server runtime |
| Backend Framework | Express.js | HTTP server framework |
| Language | TypeScript | Type-safe development |
| Database | PostgreSQL 15+ | Primary data store |
| ORM | Sequelize | Database abstraction |
| Caching | Redis (ElastiCache) | Performance optimization |
| File Storage | AWS S3 | Document storage |
| Authentication | AWS Cognito + JWT | Identity management |
| Email | AWS SES | Transactional email |
| SMS | AWS SNS | Text notifications |
| CDN | CloudFront | Static asset delivery |
| WAF | AWS WAF | Web application firewall |
| Monitoring | CloudWatch | Logs and metrics |
| Secrets | AWS Secrets Manager | Credential management |

### 5.3 Component Breakdown

#### 5.3.1 Client Layer

- React SPA: Main web application for all user types

- Mobile Browser: Responsive design supporting mobile access

- Progressive Web App: Offline capabilities for basic functions

#### 5.3.2 Edge Layer

- CloudFront CDN: Caches static assets, reduces latency

- AWS WAF: Protects against common web attacks (OWASP Top 10)

#### 5.3.3 Application Layer

- Application Load Balancer: Distributes traffic, enables auto-scaling

- Node.js API Server: RESTful API handling all business logic

- Auth Service: JWT token generation/validation via Cognito

#### 5.3.4 Integration Layer

- AWS SES: Email notifications to applicants and staff

- AWS SNS: SMS notifications for critical alerts

- SSO Gateway: Placeholder for state identity provider integration

#### 5.3.5 Data Layer

- PostgreSQL (RDS): Primary database with Multi-AZ deployment

- S3 Bucket: Encrypted document storage with versioning

- ElastiCache (Redis): Session cache and performance optimization

#### 5.3.6 Monitoring & Security

- CloudWatch: Application and infrastructure monitoring

- Secrets Manager: Secure credential storage

- IAM Roles: Fine-grained access control

## 6. Functional Modules

### 6.1 Module Overview

The SCMS consists of the following functional modules:

| # | Module | Priority | MVP | Description |
| --- | --- | --- | --- | --- |
| 1 | User Management & Authentication | Critical | Yes | User registration, login, RBAC |
| 2 | Document Management | Critical | Yes | Upload, storage, verification |
| 3 | Case Management | Critical | Yes | Application submission and approval |
| 4 | Provider Management | Critical | Yes | Provider registry (basic) |
| 5 | Notification System | Critical | Yes | Email and SMS communications |
| 6 | Reporting & Analytics | Critical | Yes | Standard reports and dashboards |
| 7 | System Administration | Critical | Yes | Configuration and management |
| 8 | Attendance Tracking | High | No | Check-in/check-out (Phase 2) |
| 9 | Finance & Payments | High | No | Payment processing (Phase 2) |
| 10 | Fraud Detection | High | No | Advanced detection (Phase 2) |

### 6.2 Case Management Module

Purpose: Manage the end-to-end lifecycle of childcare assistance applications.

Key Features: - Online parent/guardian registration and profile creation - Secure document upload (income proof, employment verification, child details) - Automated eligibility validation (based on income thresholds and work status) - Case review workflow for government caseworkers - Application approval/rejection notifications via email/SMS - Dashboard for tracking case status and historical records

Application Lifecycle States:

┌─────────┐
│  Draft  │ ──────► Parent creates but hasn't submitted
└────┬────┘
     │ Submit
     ▼
┌──────────┐
│ Submitted│ ──────► Parent submits for review
└────┬─────┘
     │ Assign
     ▼
┌────────────────┐
│ Under Review   │ ──────► Assigned caseworker reviewing
└────┬───────────┘
     │ Recommend
     ▼
┌───────────────────┐
│ Pending Approval  │ ──────► Needs supervisor approval
└────┬──────────────┘
     │
     ├──────► Approve ──────► ┌──────────┐
     │                        │ Approved │
     │                        └──────────┘
     │
     └──────► Reject  ──────► ┌──────────┐
                              │ Rejected │
                              └──────────┘

### 6.3 Provider Management Module

Purpose: Register and manage childcare providers participating in the program.

Key Features: - Provider registration portal (license info, tax ID, contact details) - Approval and verification workflow by the state - Integration with attendance and finance modules - Provider dashboard showing active children, attendance, and payment history

### 6.4 Document Management Module

Purpose: Centralized repository for all program documents with version control.

Required Document Types:

| Category | Document Type | Required |
| --- | --- | --- |
| Proof of Income | Pay stubs (last 4 weeks) | Yes |
|  | Tax returns (if self-employed) | Conditional |
|  | Unemployment benefits statement | Conditional |
| Employment Verification | Employer letter on letterhead | Yes |
|  | Work schedule | Yes |
|  | School enrollment (if in training) | Conditional |
| Child Documents | Birth certificate or passport | Yes (per child) |
|  | Immunization records | Yes (per child) |
|  | Special needs documentation | Conditional |
| Residency Proof | Utility bill (last 30 days) | Yes |
|  | Lease agreement | Conditional |
| Identity Proof | Driver’s license or State ID | Yes |
|  | Passport | Conditional |

Document Specifications: - Supported formats: PDF, JPG, JPEG, PNG - Maximum file size: 10 MB per file - Maximum files per upload: 5 files - Storage: AWS S3 with encryption at rest (AES-256) - Retention: 7 years

### 6.5 Finance and Payments Module (Phase 2)

Purpose: Manage and automate payment disbursements to providers.

Key Features: - Automated calculation of provider payment based on attendance and state rate - Monthly batch payment processing - Integration with state financial systems (ACH/bank transfers) - Payment approval workflow with audit trail - Reporting on total funds disbursed, pending payments, and budget allocation

### 6.6 Attendance Tracking Module (Phase 2)

Purpose: Record daily attendance of children and ensure data integrity for payments.

Key Features: - Digital check-in/check-out system (QR code, PIN, or mobile app) - Real-time attendance sync with the database - Reports for attendance trends and compliance audits - Alerts for excessive absences or provider anomalies

### 6.7 Notification System

Purpose: Unified communication hub for multi-channel notifications.

Notification Types:

| Event | Email | SMS | In-App |
| --- | --- | --- | --- |
| Application Received | ✓ | ✓ | ✓ |
| Application Under Review | ✓ | - | ✓ |
| Additional Information Required | ✓ | ✓ | ✓ |
| Application Approved | ✓ | ✓ | ✓ |
| Application Rejected | ✓ | ✓ | ✓ |
| Document Upload Reminder | ✓ | - | ✓ |
| Renewal Reminder | ✓ | ✓ | ✓ |

Monthly Volume Estimates: - Emails per Month: 25,000 - SMS per Month: 10,000 (optional) - In-app Notifications per Month: 50,000

### 6.8 Reporting & Analytics Module

Purpose: Comprehensive reporting for program oversight and compliance.

Standard Reports (MVP):

| # | Report Name | Audience | Frequency |
| --- | --- | --- | --- |
| 1 | Application Volume by County/Month | Program Managers | Monthly |
| 2 | Approval/Rejection Rate by Reason | Supervisors | Weekly |
| 3 | Average Processing Time | All Staff | Daily |
| 4 | Case Status Summary | Caseworkers | Daily |
| 5 | Caseworker Productivity | Supervisors | Weekly |
| 6 | Pending Cases Report | All Staff | Daily |
| 7 | Document Verification Status | Caseworkers | Daily |

## 7. Detailed Requirements

### 7.1 Functional Requirements - Application Submission

#### FR-CM-001: Multi-Step Application Form

Description: Parents complete application in multiple steps.

Step 1: Personal Information | Field | Type | Required | Validation | |——-|——|———-|————| | First Name | Text | Yes | Max 50 chars | | Middle Initial | Text | No | 1 char | | Last Name | Text | Yes | Max 50 chars | | Date of Birth | Date | Yes | Must be 18+ | | Social Security Number | Masked | Yes | XXX-XX-XXXX format | | Gender | Dropdown | No | Male, Female, Other, Prefer not to say | | Primary Language | Dropdown | Yes | English, Spanish, Other | | Marital Status | Dropdown | Yes | Single, Married, Divorced, Widowed |

Step 2: Contact Information | Field | Type | Required | Validation | |——-|——|———-|————| | Street Address | Text | Yes | Max 100 chars | | Apartment/Unit | Text | No | Max 20 chars | | City | Text | Yes | Max 50 chars | | State | Dropdown | Yes | [State] | | ZIP Code | Text | Yes | 5 digits | | County | Auto-populated | Yes | Based on ZIP | | Phone Number | Masked | Yes | 10 digits | | Alternate Phone | Masked | No | 10 digits | | Preferred Contact Method | Dropdown | Yes | Email, Phone, SMS |

Step 3: Household Information | Field | Type | Required | Validation | |——-|——|———-|————| | Household Size | Number | Yes | 1-20 | | Number of Dependents | Number | Yes | 0-19, must be < household size | | Monthly Household Income | Currency | Yes | $0-$50,000 | | Income Frequency | Dropdown | Yes | Weekly, Bi-weekly, Monthly, Annual | | Primary Income Source | Dropdown | Yes | Employment, Self-Employment, etc. |

Step 4: Employment Information | Field | Type | Required | Validation | |——-|——|———-|————| | Employment Status | Dropdown | Yes | Full-Time, Part-Time, Self-Employed, etc. | | Employer Name | Text | Conditional | Max 100 chars | | Employer Address | Text | Conditional | Full address | | Employer Phone | Masked | Conditional | 10 digits | | Job Title | Text | Conditional | Max 50 chars | | Hours per Week | Number | Conditional | 1-80, must be ≥20 for eligibility | | Start Date | Date | Conditional | Past or current date | | Gross Monthly Income | Currency | Yes | Currency format | | Work Schedule | Checkboxes | Yes | Mon-Sun with time ranges |

Step 5: Child Information (Per Child) | Field | Type | Required | Validation | |——-|——|———-|————| | First Name | Text | Yes | Max 50 chars | | Middle Initial | Text | No | 1 char | | Last Name | Text | Yes | Max 50 chars | | Date of Birth | Date | Yes | Must be 0-13 (or 0-18 if special needs) | | Gender | Dropdown | No | - | | Social Security Number | Masked | Yes | Unique per child | | Relationship to Applicant | Dropdown | Yes | Child, Stepchild, Grandchild, etc. | | Special Needs | Checkbox | No | - | | Special Needs Description | Textarea | Conditional | Max 500 chars | | Child Care Needed | Checkboxes | Yes | Full-Time, Part-Time, etc. | | Preferred Start Date | Date | Yes | Must be future date |

Step 6: Provider Selection - Search providers by name, location, type - View provider details (address, hours, capacity, license) - Select one provider

Step 7: Document Upload - Upload all required documents - Check document checklist - System validates all types uploaded

Step 8: Certification & Signature - Certification checkboxes (4 required) - Electronic signature (full legal name) - Auto-populated date

### 7.2 Eligibility Rules (Configurable)

| Criterion | Rule | Configurable |
| --- | --- | --- |
| Income Threshold | Monthly Household Income ≤ (FPL × 200%) | Yes |
| Employment Requirement | Working ≥ 20 hours/week OR enrolled in school/training | Yes |
| Residency Requirement | Home address must be in state | No |
| Child Age Requirement | Child age 0-13 years OR 0-18 years if special needs | Yes |
| Citizenship/Immigration | U.S. citizen OR qualified immigrant (manual verification) | No |
| Provider Requirement | Selected provider must be licensed and active | No |

Example Calculation: - Family of 4, Federal Poverty Level = $2,500/month - Income Limit (200% FPL) = $5,000/month - If household income ≤ $5,000/month → Pass

### 7.3 Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Security | Comply with state data protection laws (FERPA, HIPAA-equivalent), RBAC |
| Scalability | Handle 1,000+ simultaneous users across multiple counties |
| Performance | Page load < 2 seconds under standard traffic |
| Availability | 99.5% uptime |
| Accessibility | WCAG 2.1 Level AA compliance |
| Integration | RESTful APIs for government financial and identity systems |
| Data Retention | Minimum 7-year retention for case and payment data |
| Auditability | All transactions and approvals fully traceable |

## 8. User Roles and Permissions

### 8.1 Role Definitions

| Role | Description | User Count |
| --- | --- | --- |
| Parent/Guardian | Applicants seeking childcare assistance | 5,000+ (Year 1) |
| Caseworker | State employees who review and process applications | 75 |
| Supervisor | Senior staff who approve applications | 15 |
| Program Manager | Senior leadership for program oversight | 5 |
| System Administrator | IT staff managing system configuration | 3 |
| Help Desk Staff | Support staff assisting users | 10 |

### 8.2 Permission Matrix

| Function | Parent | Caseworker | Supervisor | Program Mgr | Admin | Help Desk |
| --- | --- | --- | --- | --- | --- | --- |
| Own Account |  |  |  |  |  |  |
| Register | ✓ | - | - | - | - | - |
| Login | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| Update Profile | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| Applications |  |  |  |  |  |  |
| Submit Application | ✓ | - | - | - | - | - |
| View Own Application | ✓ | - | - | - | - | - |
| View Assigned Cases | - | ✓ | ✓ | - | - | - |
| View All Cases | - | - | - | ✓ (Read) | - | - |
| Add Case Notes | - | ✓ | ✓ | - | - | - |
| Recommend Approval | - | ✓ | ✓ | - | - | - |
| Approve Cases | - | - | ✓ | - | - | - |
| Reject Cases | - | - | ✓ | - | - | - |
| Documents |  |  |  |  |  |  |
| Upload Documents | ✓ | - | - | - | - | - |
| View Own Documents | ✓ | - | - | - | - | - |
| View Case Documents | - | ✓ | ✓ | - | - | - |
| Download Documents | - | ✓ | ✓ | - | - | - |
| Providers |  |  |  |  |  |  |
| Search Providers | ✓ | ✓ | ✓ | ✓ | - | - |
| View Provider Details | ✓ | ✓ | ✓ | ✓ | - | - |
| Manage Providers | - | - | - | - | ✓ | - |
| Reports |  |  |  |  |  |  |
| View Own Reports | - | ✓ | ✓ | ✓ | - | - |
| View Team Reports | - | - | ✓ | ✓ | - | - |
| View All Reports | - | - | - | ✓ | - | - |
| Export Data | - | - | ✓ | ✓ | - | - |
| Administration |  |  |  |  |  |  |
| Manage Users | - | - | - | - | ✓ | - |
| Configure System | - | - | - | - | ✓ | - |
| Manage Reference Data | - | - | - | - | ✓ | - |
| View Audit Logs | - | - | - | ✓ | ✓ | - |
| Reset Passwords | - | - | - | - | ✓ | ✓ |

## 9. Technical Specifications

### 9.1 Infrastructure Requirements

#### 9.1.1 Compute Resources

| Environment | Instance Type | Count | Purpose |
| --- | --- | --- | --- |
| Production | t3.large | 2-10 (Auto-scaling) | API Servers |
| Staging | t3.medium | 2 | Pre-production testing |
| Development | t3.small | 2 | Development environment |
| Test | t3.small | 2 | Automated testing |

#### 9.1.2 Database (RDS PostgreSQL)

| Attribute | Value |
| --- | --- |
| Engine | PostgreSQL 15+ |
| Instance | db.r5.large |
| Storage | 100 GB (expandable) |
| Multi-AZ | Yes (Production) |
| Backup Retention | 7 days |
| Encryption | AES-256 |

#### 9.1.3 Storage (S3)

| Attribute | Value |
| --- | --- |
| Bucket Type | Standard |
| Encryption | AES-256 at rest |
| Versioning | Enabled |
| Initial Capacity | 200 GB |
| Growth Rate | 200 GB/year |
| 7-Year Retention | 1.6 TB |

#### 9.1.4 Caching (ElastiCache)

| Attribute | Value |
| --- | --- |
| Engine | Redis 7+ |
| Node Type | cache.t3.medium |
| Number of Nodes | 2 (Production) |

### 9.2 Performance Requirements

| Metric | Target | Measurement |
| --- | --- | --- |
| Page Load Time | < 2 seconds | 95th percentile |
| API Response Time | < 500ms | 95th percentile |
| Database Query Time | < 100ms | Average |
| Concurrent Users | 1,000+ | Peak capacity |
| Document Upload | < 30 seconds | 10MB file |
| Report Generation | < 10 seconds | Standard reports |

### 9.3 Scalability Requirements

| Metric | MVP | Year 1 | Year 3 | Year 5 |
| --- | --- | --- | --- | --- |
| Parent Accounts | - | 5,000 | 15,000 | 25,000 |
| Applications/Year | - | 10,000 | 15,000 | 20,000 |
| Providers | 1,200 | 1,350 | 1,500 | 1,800 |
| Concurrent Users | 500 | 750 | 1,000 | 1,500 |
| Storage (GB) | 200 | 400 | 600 | 1,000 |
| Database (GB) | 50 | 150 | 250 | 450 |

## 10. Integration Requirements

### 10.1 Internal Integrations

| Integration | Purpose | Method |
| --- | --- | --- |
| Authentication → All Modules | User identity verification | JWT tokens |
| Case Management → Documents | Link documents to applications | Foreign keys |
| Case Management → Notifications | Trigger status notifications | Event-driven |
| Reporting → All Modules | Aggregate data for reports | Database views |

### 10.2 External Integrations

| System | Purpose | Method | Priority |
| --- | --- | --- | --- |
| AWS Cognito | Identity management | OAuth 2.0 / OIDC | MVP |
| AWS SES | Email notifications | AWS SDK | MVP |
| AWS SNS | SMS notifications | AWS SDK | MVP |
| State SSO | Government employee auth | SAML 2.0 | Phase 2 |
| State Financial System | Payment processing | API/File | Phase 2 |
| Work Number | Income verification | API | Phase 2 |
| State Licensing System | Provider verification | API/File | Phase 2 |

### 10.3 API Endpoints Overview

Authentication Module (/api/auth) - POST /register - User registration - POST /login - User login (returns JWT) - POST /refresh - Refresh token - POST /logout - Logout - POST /forgot-password - Request password reset - POST /reset-password - Reset password with token - GET /me - Get current user profile

Applications Module (/api/applications) - POST /applications - Create new application - GET /applications - List applications (with filters) - GET /applications/:id - Get application details - PUT /applications/:id - Update application - POST /applications/:id/submit - Submit draft application - POST /applications/:id/assign - Assign to caseworker - POST /applications/:id/approve - Approve application - POST /applications/:id/reject - Reject application - GET /applications/:id/history - Get status history - GET /applications/:id/notes - Get case notes - POST /applications/:id/notes - Add case note

Documents Module (/api/documents) - POST /applications/:id/documents - Upload document - GET /applications/:id/documents - List documents - GET /documents/:id - Get document metadata - GET /documents/:id/download - Download document - PUT /documents/:id/verify - Verify/reject document - DELETE /documents/:id - Delete document

Reports Module (/api/reports) - GET /reports/dashboard - Dashboard summary - GET /reports/applications - Application statistics - GET /reports/processing-times - Processing time metrics - POST /reports/export - Export report data

## 11. Security and Compliance

### 11.1 Security Requirements

| Category | Requirement |
| --- | --- |
| Encryption at Rest | AES-256 for all stored data |
| Encryption in Transit | TLS 1.3 for all communications |
| Authentication | Multi-factor authentication (optional for staff) |
| Authorization | Role-based access control (RBAC) |
| Password Policy | 12+ chars, uppercase, lowercase, number, special char |
| Session Management | 30-minute idle timeout, 8-hour max session |
| Account Lockout | 5 failed attempts triggers lockout |
| Audit Logging | All user actions logged with timestamp |

### 11.2 Compliance Framework

| Standard | Applicability | Status |
| --- | --- | --- |
| WCAG 2.1 AA | Accessibility for users with disabilities | Required |
| FERPA | Education records privacy (child data) | Required |
| HIPAA | Health information (special needs) | Required |
| State Privacy Laws | State-specific data protection | Required |
| NIST Cybersecurity | Federal security framework | Recommended |
| SOC 2 Type II | Vendor security (if applicable) | Recommended |

### 11.3 Data Classification

| Classification | Examples | Protection |
| --- | --- | --- |
| Confidential | SSN, income data, child records | Encrypted, restricted access |
| Internal | Case notes, system logs | Access controlled |
| Public | Provider directory, FAQs | No restrictions |

### 11.4 Audit Requirements

Events to Log: - User authentication (login, logout, failed attempts) - Application lifecycle changes (create, submit, approve, reject) - Document access (view, download) - Configuration changes - User management actions - Report generation and data export

Log Retention: 7 years minimum

## 12. Data Model and Database

### 12.1 Core Entities

┌─────────────────┐       ┌─────────────────┐
│      Users      │       │   Applications  │
├─────────────────┤       ├─────────────────┤
│ id (PK)         │       │ id (PK)         │
│ email           │◄──────│ parent_id (FK)  │
│ password_hash   │       │ app_number      │
│ first_name      │       │ status          │
│ last_name       │       │ caseworker_id   │
│ role            │       │ supervisor_id   │
│ is_active       │       │ household_size  │
│ created_at      │       │ annual_income   │
│ updated_at      │       │ submitted_at    │
└─────────────────┘       │ reviewed_at     │
                          │ created_at      │
                          └────────┬────────┘
                                   │
           ┌───────────────────────┼───────────────────────┐
           │                       │                       │
           ▼                       ▼                       ▼
┌─────────────────┐     ┌─────────────────┐     ┌─────────────────┐
│    Children     │     │    Documents    │     │   Case Notes    │
├─────────────────┤     ├─────────────────┤     ├─────────────────┤
│ id (PK)         │     │ id (PK)         │     │ id (PK)         │
│ application_id  │     │ application_id  │     │ application_id  │
│ first_name      │     │ document_type   │     │ user_id (FK)    │
│ last_name       │     │ file_name       │     │ note_text       │
│ date_of_birth   │     │ s3_key          │     │ created_at      │
│ special_needs   │     │ status          │     └─────────────────┘
│ created_at      │     │ verified_by     │
└─────────────────┘     │ created_at      │
                        └─────────────────┘

┌─────────────────┐     ┌─────────────────┐
│    Providers    │     │   Audit Logs    │
├─────────────────┤     ├─────────────────┤
│ id (PK)         │     │ id (PK)         │
│ name            │     │ user_id (FK)    │
│ address         │     │ action          │
│ license_number  │     │ resource_type   │
│ provider_type   │     │ resource_id     │
│ capacity        │     │ old_value       │
│ is_active       │     │ new_value       │
│ created_at      │     │ ip_address      │
└─────────────────┘     │ created_at      │
                        └─────────────────┘

### 12.2 Application Status Values

CREATE TYPE application_status AS ENUM (
    'draft',
    'submitted',
    'under_review',
    'pending_approval',
    'approved',
    'rejected',
    'withdrawn'
);

### 12.3 Document Types

CREATE TYPE document_type AS ENUM (
    'income_proof',
    'employment_verification',
    'identity_document',
    'birth_certificate',
    'immunization_records',
    'residency_proof',
    'special_needs_documentation',
    'other'
);

### 12.4 Document Status Values

CREATE TYPE document_status AS ENUM (
    'uploading',
    'uploaded',
    'pending_review',
    'verified',
    'rejected'
);

## 13. API Specifications

### 13.1 API Standards

| Standard | Value |
| --- | --- |
| Protocol | HTTPS (TLS 1.3) |
| Format | JSON |
| Authentication | Bearer JWT tokens |
| Versioning | URL path (e.g., /api/v1/) |
| Pagination | page and limit query params |
| Sorting | sort and order query params |
| Documentation | OpenAPI 3.0 (Swagger) |

### 13.2 Response Format

Success Response:

{
  "success": true,
  "data": { ... },
  "meta": {
    "page": 1,
    "limit": 20,
    "total": 150
  }
}

Error Response:

{
  "success": false,
  "error": {
    "code": "VALIDATION_ERROR",
    "message": "Human readable message",
    "details": [
      { "field": "email", "message": "Invalid email format" }
    ]
  }
}

### 13.3 HTTP Status Codes

| Code | Meaning | Usage |
| --- | --- | --- |
| 200 | OK | Successful GET, PUT |
| 201 | Created | Successful POST |
| 204 | No Content | Successful DELETE |
| 400 | Bad Request | Validation errors |
| 401 | Unauthorized | Missing/invalid token |
| 403 | Forbidden | Insufficient permissions |
| 404 | Not Found | Resource not found |
| 409 | Conflict | Duplicate resource |
| 500 | Server Error | Internal error |

## 14. User Interface Design

### 14.1 Design Principles

- Mobile-First: Design for mobile devices first, then scale up

- Accessibility: WCAG 2.1 AA compliance

- Simplicity: Clear, uncluttered interfaces

- Consistency: Uniform patterns across all modules

- Feedback: Clear status indicators and messages

### 14.2 Key Screens

Parent Portal: 1. Registration Page 2. Login Page 3. Dashboard (Application Status) 4. Multi-Step Application Form (8 steps) 5. Document Upload 6. Provider Search 7. Application Confirmation 8. Profile Settings

Caseworker Portal: 1. Login Page 2. Dashboard (Assigned Cases, Stats) 3. Case List (Filterable, Sortable) 4. Case Detail View (Tabs: Info, Documents, Notes, History) 5. Document Viewer 6. Case Notes Entry 7. Reports

Admin Portal: 1. User Management 2. Provider Management 3. System Configuration 4. Audit Logs 5. Reference Data Management

### 14.3 Theme Specifications

| Element | Value |
| --- | --- |
| Primary Color | Government Blue (#1976d2) |
| Secondary Color | Accent Orange (#ff9800) |
| Success | Green (#4caf50) |
| Warning | Amber (#ff9800) |
| Error | Red (#f44336) |
| Typography | Roboto (Google Font) |
| Border Radius | 4px |
| Spacing Unit | 8px |

## 15. Implementation Roadmap

### 15.1 Phase Overview

| Phase | Duration | Description |
| --- | --- | --- |
| Phase 0 | Week 1 | Project Initiation |
| Phase 1 | Weeks 2-4 | Requirements & Design |
| Phase 2 | Weeks 5-16 | Development (7 Sprints) |
| Phase 3 | Weeks 15-18 | Testing & QA |
| Phase 4 | Weeks 19-20 | User Acceptance Testing |
| Phase 5 | Weeks 21-22 | Pre-Production |
| Phase 6 | Week 23 | Deployment & Go-Live |
| Phase 7 | Weeks 24-26 | Hypercare & Stabilization |

### 15.2 Development Sprints

| Sprint | Weeks | Focus | Key Deliverables |
| --- | --- | --- | --- |
| Sprint 1 | 5-6 | Foundation & User Management | Auth system, RBAC, user management |
| Sprint 2 | 7-8 | Document Management | File upload, S3 storage, document viewer |
| Sprint 3 | 9-10 | Case Management - Application | Multi-step form, draft save, submission |
| Sprint 4 | 11-12 | Case Management - Review | Eligibility engine, caseworker dashboard |
| Sprint 5 | 13-14 | Approval & Notifications | Approval workflow, email/SMS |
| Sprint 6 | 15-16 | Reporting & Provider Registry | 7 reports, provider search |
| Sprint 7 | 17-18 | System Admin & Polish | Configuration, accessibility, security |

### 15.3 Key Milestones

| Milestone | Target Date | Success Criteria |
| --- | --- | --- |
| M1 | Week 1 | Project Kickoff Complete |
| M2 | Week 2 | Requirements Sign-Off |
| M3 | Week 4 | Design Approved |
| M4 | Week 14 | Core Case Management Complete |
| M5 | Week 18 | Development Complete |
| M6 | Week 20 | UAT Sign-Off |
| M7 | Week 22 | Production Ready |
| M8 | Week 23 | System Go-Live |
| M9 | Week 26 | Project Complete |

### 15.4 Go-Live Strategy

Phased Rollout: - Day 1 (Monday): Soft launch - Pilot county only (100-200 users) - Day 2 (Tuesday): Monitor and stabilize - Day 3 (Wednesday): Expand to 3 more counties - Day 4 (Thursday): Full statewide rollout - Day 5 (Friday): Stabilization

War Room Schedule: - Days 1-3: 24/7 coverage - Days 4-7: Extended hours (6 AM - 10 PM) - Week 2+: Business hours support

## 16. Budget and Resource Planning

### 16.1 Budget Summary

| Category | Amount | % of Total |
| --- | --- | --- |
| Personnel | $587,000 | 82% |
| Infrastructure & Tools | $34,650 | 5% |
| AI Tools | $756 | 0.1% |
| Consulting & Services | $30,000 | 4% |
| Contingency (10%) | $65,000 | 9% |
| TOTAL | $717,406 | 100% |

### 16.2 Personnel Breakdown

| Role | Rate/Week | Duration | Allocation | Cost |
| --- | --- | --- | --- | --- |
| Project Manager | $8,000 | 26 weeks | 100% | $208,000 |
| Full-Stack Developer (x2) | $8,000 | 22 weeks | 100% | $176,000 |
| QA Engineer | $6,500 | 22 weeks | 100% | $143,000 |
| UI/UX Designer | $7,000 | 8 weeks | 50% | $28,000 |
| DevOps (Consultant) | $200/hr | 160 hours | - | $32,000 |
| Subtotal |  |  |  | $587,000 |

### 16.3 Infrastructure Costs (Annual)

| Item | Annual Cost | 6-Month MVP |
| --- | --- | --- |
| Cloud Hosting (AWS) | $36,000 | $18,000 |
| CI/CD Tools | $1,200 | $600 |
| Monitoring (Datadog) | $6,000 | $3,000 |
| Project Management (Jira) | $1,200 | $600 |
| Design Tools (Figma) | $900 | $450 |
| Communication (Slack) | $1,200 | $600 |
| Documentation (Confluence) | $1,200 | $600 |
| Email Service (SendGrid) | $1,200 | $600 |
| SMS Service (Twilio) | $2,400 | $1,200 |
| Storage (S3) | $2,400 | $1,200 |
| Database (RDS) | $12,000 | $6,000 |
| Security Tools | $3,600 | $1,800 |
| Subtotal |  | $34,650 |

### 16.4 Cost Savings

| Approach | Estimated Cost | Timeline |
| --- | --- | --- |
| Traditional | $1.2M - $1.5M | 42 weeks |
| AI-Assisted MVP | $717K | 26 weeks |
| Savings | $483K - $783K | 16 weeks |
| Savings % | 40-52% | 38% |

## 17. Risk Management

### 17.1 Top 10 Risks

| # | Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| 1 | Requirements change during development | Medium | High | Agile approach, change control, buffer |
| 2 | Integration with external systems delayed | Medium | High | Early testing, mock services, fallbacks |
| 3 | Security vulnerabilities discovered | Low | Critical | Regular scans, pen testing, reviews |
| 4 | Performance issues at scale | Medium | High | Early load testing, monitoring, optimization |
| 5 | Data migration issues | Medium | High | Multiple dry runs, validation, rollback plan |
| 6 | Key team member leaves | Low | High | Knowledge sharing, documentation, cross-training |
| 7 | UAT reveals major usability issues | Medium | Medium | Early user testing, iterative design |
| 8 | Cloud infrastructure costs exceed budget | Low | Medium | Cost monitoring, optimization, reserved instances |
| 9 | Accessibility compliance issues | Medium | Medium | Early testing, expert review, remediation time |
| 10 | Go-live disrupts existing operations | Medium | High | Phased rollout, training, 24/7 support |

### 17.2 Risk Response Strategy

For High-Impact Risks: - Weekly risk review in sprint retrospectives - Escalation path defined - Contingency budget allocated - Alternative approaches identified

## 18. Quality Assurance

### 18.1 Testing Strategy

| Test Type | Scope | Coverage Target |
| --- | --- | --- |
| Unit Testing | Individual functions/components | 80% code coverage |
| Integration Testing | API endpoints, database | All critical paths |
| End-to-End Testing | Complete user workflows | Main scenarios |
| Performance Testing | Load, stress, endurance | 1,000 concurrent users |
| Security Testing | OWASP Top 10, pen testing | Zero critical vulnerabilities |
| Accessibility Testing | WCAG 2.1 AA | Full compliance |
| UAT | Real user scenarios | 90% test pass rate |

### 18.2 Code Quality Standards

| Standard | Requirement |
| --- | --- |
| Code Reviews | All code reviewed before merge |
| Branching | No direct commits to main branch |
| Linting | ESLint, Prettier enforced |
| Test Coverage | Minimum 80% unit test coverage |
| Documentation | JSDoc for all public functions |

### 18.3 Definition of Done

- ☐ All acceptance criteria met

- ☐ Code reviewed and approved

- ☐ Unit test coverage ≥ 80%

- ☐ Integration tests passing

- ☐ Deployed to test environment

- ☐ UAT ready

## 19. Training and Change Management

### 19.1 Training Schedule

| Audience | Duration | Format | Topics |
| --- | --- | --- | --- |
| Caseworkers | 4 hours | Workshop | System overview, case review, documents |
| Supervisors | 2 hours | Workshop | Approval workflow, reports, team metrics |
| Administrators | 2 hours | Workshop | Configuration, user management |
| Parents | Self-service | Online | How to apply, video tutorials |

### 19.2 Training Materials

- User Manual (PDF)

- Quick Reference Guides

- Video Tutorials (10 short videos)

- FAQ Pages

- Practice Environment

### 19.3 Support Model

| Week | Coverage | Response Time |
| --- | --- | --- |
| Week 1 (Go-Live) | 24/7 | 1 hour |
| Week 2 | Extended (6 AM - 10 PM) | 4 hours |
| Week 3+ | Business hours | 24 hours |

## 20. Appendices

### Appendix A: Glossary

| Term | Definition |
| --- | --- |
| CCDF | Child Care and Development Fund - Federal childcare assistance program |
| FPL | Federal Poverty Level - Income threshold for eligibility |
| RBAC | Role-Based Access Control - Permission management approach |
| MVP | Minimum Viable Product - Initial release with core features |
| UAT | User Acceptance Testing - Testing by end users |
| SLA | Service Level Agreement - Performance commitments |

### Appendix B: Document Version History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | January 2026 | SCMS Team | Initial comprehensive document |

### Appendix C: Reference Documents

| Document | Description |
| --- | --- |
| Requirements Document v1.0 | Original requirements (November 1, 2025) |
| SCMS Detailed Requirements Specification | Elaborated requirements with gaps filled |
| SCMS MVP Implementation Plan | 18-week project roadmap |
| SCMS User Stories Backlog | 120+ user stories with acceptance criteria |
| Requirements Gap Analysis | 95 gaps identified across 10 categories |
| Missing Modules Analysis | 22 modules identified beyond initial 4 |
| Recommendations & Next Steps | Roadmap to complete project planning |

### Appendix D: Contact Information

| Role | Contact |
| --- | --- |
| Project Sponsor | [TBD] |
| Project Manager | [TBD] |
| Technical Lead | [TBD] |
| Help Desk | [TBD] |

## Document Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Executive Sponsor |  |  |  |
| Project Manager |  |  |  |
| Technical Lead |  |  |  |
| Program Lead |  |  |  |

End of Document

This document is confidential and intended for authorized personnel only.